# Initial Project Planning Template

| Date | 04 July 2026 |
| --- | --- |
| Team ID | xxxxxx |
| Project Name | OptiCrop: Smart Agricultural Production Optimization Engine |
| Maximum Marks | 5 Marks |

## Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Epic 1 – Define Problem & Understanding | USN-1 | As a project team, we identify the agricultural problem and define the project objectives. | 3 | High | Team | 10-Jul-2026 | 16-Jul-2026 |
| Sprint-1 | Epic 1 | USN-2 | As a project team, we gather business requirements from farmers and agricultural experts. | 2 | High | Team | 10-Jul-2026 | 16-Jul-2026 |
| Sprint-1 | Epic 1 | USN-3 | As a researcher, I perform a literature survey on crop recommendation systems. | 2 | Medium | Team | 10-Jul-2026 | 16-Jul-2026 |
| Sprint-1 | Epic 1 | USN-4 | As a project team, we analyze the social and business impact of the proposed solution. | 2 | Medium | Team | 10-Jul-2026 | 16-Jul-2026 |
| Sprint-2 | Epic 2 – Data Collection & Analysis | USN-5 | As a data analyst, I download the Crop Recommendation dataset from Kaggle. | 2 | High | Team | 17-Jul-2026 | 23-Jul-2026 |
| Sprint-2 | Epic 2 | USN-6 | As a developer, I import Python libraries and load the dataset into the application. | 2 | High | Team | 17-Jul-2026 | 23-Jul-2026 |
| Sprint-2 | Epic 2 | USN-7 | As a data analyst, I perform univariate, bivariate, and multivariate analysis. | 3 | High | Team | 17-Jul-2026 | 23-Jul-2026 |
| Sprint-3 | Epic 3 – Data Preprocessing | USN-8 | As a developer, I identify and handle missing values in the dataset. | 2 | High | Team | 24-Jul-2026 | 30-Jul-2026 |
| Sprint-3 | Epic 3 | USN-9 | As a developer, I detect and handle outliers using statistical techniques. | 3 | High | Team | 24-Jul-2026 | 30-Jul-2026 |
| Sprint-3 | Epic 3 | USN-10 | As a developer, I extract seasonal crop information and split the dataset into training and testing sets. | 3 | Medium | Team | 24-Jul-2026 | 30-Jul-2026 |
| Sprint-4 | Epic 4 – Model Building | USN-11 | As a Machine Learning engineer, I train the Logistic Regression model for crop prediction. | 4 | High | Team | 31-Jul-2026 | 06-Aug-2026 |
| Sprint-4 | Epic 4 | USN-12 | As a Machine Learning engineer, I evaluate model performance using Accuracy, Precision, Recall, F1-Score, and Confusion Matrix. | 3 | High | Team | 31-Jul-2026 | 06-Aug-2026 |
| Sprint-4 | Epic 4 | USN-13 | As a developer, I save the best-performing model as model.pkl for deployment. | 2 | High | Team | 31-Jul-2026 | 06-Aug-2026 |
| Sprint-5 | Epic 5 – Application Development | USN-14 | As a frontend developer, I develop the Home, About, Prediction, and Result pages using HTML, CSS, and Bootstrap. | 4 | High | Team | 07-Aug-2026 | 13-Aug-2026 |
| Sprint-5 | Epic 5 | USN-15 | As a backend developer, I integrate the Flask application with the trained Machine Learning model. | 4 | High | Team | 07-Aug-2026 | 13-Aug-2026 |
| Sprint-5 | Epic 5 | USN-16 | As a farmer, I enter soil parameters and receive an accurate crop recommendation. | 3 | High | Team | 07-Aug-2026 | 13-Aug-2026 |
| Sprint-6 | Testing & Deployment | USN-17 | As a tester, I perform system testing and validate prediction accuracy. | 3 | High | Team | 14-Aug-2026 | 20-Aug-2026 |
| Sprint-6 | Testing & Deployment | USN-18 | As a developer, I deploy the application and prepare the final project documentation. | 3 | High | Team | 14-Aug-2026 | 20-Aug-2026 |

Sprint Summary

| Sprint | Objective | Deliverable |
| --- | --- | --- |
| Sprint-1 | Define the agricultural problem and gather business requirements. | Problem Statement, Literature Survey, Business Requirements |
| Sprint-2 | Collect and analyze the crop recommendation dataset. | Dataset, Exploratory Data Analysis (EDA) |
| Sprint-3 | Preprocess the dataset for machine learning. | Cleaned Dataset, Feature Engineering |
| Sprint-4 | Build, evaluate, and save the Machine Learning model. | Trained Logistic Regression Model (model.pkl) |
| Sprint-5 | Develop the Flask-based web application and integrate the ML model. | Fully Functional Crop Recommendation Web Application |
| Sprint-6 | Test, deploy, and document the project. | Tested Application, Final Report, Deployment Package |